Project Management 3
Assignment 3.1

1. Determine the Input, Process and Exit criteriafor each of the project management processes

1. Answer:

1.Initiation Phase

Input	Process	Output
Do a fesibility study	Inditify the scope at a higher level	Project charter / Project Plan
Interviews with customer and other key personnel	Identify the resource and allocate accordingly which include the project manager / Setup project office	A project team is set up

2.Planning Phase

Input	Process	Output
Obtain staff	Assign responsibilities	Point of contact is ready
Creating project plan which include a financial plan,quality plan etc	Discussion among the team and with the client / Cost benefit analysis / Cost of quality / Benchmarking	Project plan is set up / Quality Matrix
High level project charter	Requirment analysis / review project goals and objectives and plan accordingly	Project charter
Plan WBS	Develop WBS	REview WBS

3. Execution Phase

Input	Process	Output
The project plan	Work as per the project plan / Do the implementations according the plan	Project deliverables
Project team	Application of plan into reality	Result of produced
WBS applied	Work on basis of WBS. Application of work step by step	Completion of work at different phases / Phase sign off

4. Monitoring & Control Phase

Input	Process	Output
Result produced	Verification and check out the output at the execution level / Analysing effectiveness	Correction and changes made where ever necessary
Risk Identification	Scope of risk / Classification of risk based on priority	Reduce the chances of risk / Avoid risk

5. Closure Phase

Input	Process	Output
Completed, up-to-date project schedules	Verification of shedule	Review of schedule
All project documentation	Gathering information and prepareind detailed document	Project sign off / Sign off by customer / customer satisfaction survey
Quality Checklists	Under various quality check	Get certified
Lessons learned	Gathering info	Review lessons learned
Assembling of project	Modification for delivery	Delivery of project